Drishti

Functional Requirements Document — 24-Hour Hackathon Build

Track:  Object Detection — Open Theme

Platform:  Native Android (Kotlin/Java)

Team Size:  4 Developers

Version:  1.0 (Final Locked Scope)

# 1. Executive Summary

Drishti is a native Android application that turns any smartphone into a mobility and reading aid for visually impaired users, with no additional hardware. It combines real-time obstacle detection, text recognition, and intelligent mode-switching into a single, low-friction accessibility tool.

The core insight driving the product: assistive devices like smart canes cost ₹8,000–₹25,000 and remain inaccessible to most of India's ~30 million visually impaired population. Meanwhile, roughly 78% of Indians already own a smartphone. Drishti closes that gap using hardware people already own.

# 2. Problem Statement

- Mobility risk: Visually impaired pedestrians face high injury risk from obstacles, vehicles, stairs, and open hazards on Indian streets, where infrastructure and enforcement are inconsistent.

- Information access: Everyday text — signboards, bus numbers, shop names, notices — is invisible to blind users, cutting them off from basic wayfinding and civic information.

- Cost barrier: Existing dedicated assistive devices are expensive, hardware-dependent, and poorly distributed outside major cities.

- Sensory overload risk: Naive “describe everything” approaches used by some assistive apps create audio clutter that can mask ambient cues (traffic, voices) a blind user relies on — this is a genuine safety risk, not just a UX inconvenience.

# 3. Objectives

- Detect and prioritize only the obstacles that are spatially and temporally relevant to the user's immediate path.

- Read and vocalize environmental text (signage) on demand or automatically.

- Switch intelligently between obstacle-awareness and reading modes without manual input.

- Deliver alerts through a haptic-first, audio-minimal interface so ambient hearing is preserved.

- Ship a working, on-device demo within a 24-hour build window using only a phone.

# 4. Target User / Persona

Primary persona: a visually impaired or low-vision individual in an urban or semi-urban Indian setting, navigating streets, markets, or public buildings on foot, who owns a mid-range Android smartphone but cannot afford a dedicated smart-cane device.

# 5. Scope

## 5.1 In Scope (Core Build)

| Mode | Description | Priority |
| --- | --- | --- |
| Walk Mode | Corridor-filtered, tiered obstacle detection with haptic-first alerts | P0 — Must Have |
| Read Mode | OCR + TTS readout of signage in Hindi/English | P0 — Must Have |
| Auto Mode | Automatic switching between Walk and Read based on frame content | P0 — Must Have |
| Route Mode | Google Directions API turn-by-turn cues layered on Walk Mode | P2 — Stretch Only |

## 5.2 Out of Scope (Explicitly Cut)

- Sign language recognition — descoped: different user group (deaf/HoH), unrelated pipeline, too high-risk for 24 hours.

- Rear/behind-user detection — descoped: audible-vehicle threats are already covered by the user's own hearing; the feature added complexity without a clear capability edge over human hearing.

- Full-scene continuous narration — explicitly rejected by design: causes sensory overload and masks ambient safety cues.

- Turn-by-turn navigation as a primary feature — Route Mode is a thin API layer only if time allows, not a rebuilt Maps product.

# 6. Functional Requirements

## 6.1 Walk Mode

| ID | Requirement |
| --- | --- |
| FR-1.1 | System shall run object detection (YOLOv8n) on live camera frames at a sustained rate suitable for walking speed (target ≥ 8 FPS on-device). |
| FR-1.2 | System shall restrict alert-eligible detections to a defined center-bottom trapezoid “path corridor”; objects outside the corridor are logged, never surfaced. |
| FR-1.3 | System shall classify in-corridor objects into three tiers: Tier 1 (vehicle, stairs, open drain, moving person on collision path) always alerts; Tier 2 (static pole/person) alerts only within close-range threshold; Tier 3 (background/static, low-relevance) never alerts. |
| FR-1.4 | System shall estimate relative distance using bounding-box size/position as a proxy, and trajectory using frame-over-frame box growth. |
| FR-1.5 | System shall deliver proximity feedback via haptic vibration, with intensity scaling as an object closes distance. |
| FR-1.6 | System shall speak a short audio alert only for Tier-1 events (e.g. “stop, vehicle ahead”). |
| FR-1.7 | System shall debounce alerts — a already-flagged object shall not re-trigger every frame; only a state change (e.g. distance tier change) re-triggers. |

## 6.2 Read Mode

| ID | Requirement |
| --- | --- |
| FR-2.1 | System shall run OCR on the current camera frame to extract visible text (signage, notices, bus boards). |
| FR-2.2 | System shall convert extracted text to speech via on-device TTS. |
| FR-2.3 | System shall support readout in both Hindi and English. |
| FR-2.4 | System shall suppress OCR noise (partial/low-confidence text fragments) below a confidence threshold. |

## 6.3 Auto Mode

| ID | Requirement |
| --- | --- |
| FR-3.1 | System shall estimate text density in the current frame using OCR region count/coverage. |
| FR-3.2 | System shall auto-switch to Read Mode when text density crosses a defined threshold, and revert to Walk Mode otherwise. |
| FR-3.3 | Switching shall not interrupt an in-progress Tier-1 Walk Mode alert. |

## 6.4 Route Mode (Stretch)

| ID | Requirement |
| --- | --- |
| FR-4.1 | System shall accept a spoken or typed destination and fetch a walking route via Google Directions API. |
| FR-4.2 | System shall issue simple turn cues (e.g. “turn left in 20 meters”) at appropriate trigger points along the route. |
| FR-4.3 | Route cues shall layer on top of — never replace or suppress — Walk Mode obstacle alerts. |

# 7. Non-Functional Requirements

- Performance: On-device inference must sustain usable frame rate on a mid-range demo phone — no cloud round-trip dependency for Walk Mode.

- Offline resilience: Walk Mode and Read Mode must function without internet connectivity (Route Mode is the only mode allowed to require data).

- Latency: Tier-1 alert-to-feedback latency should stay under ~500ms to be usable at walking speed.

- Accessibility: All UI must be usable via Android TalkBack / large touch targets; the app is designed to be operated largely without looking at the screen.

- Restraint by design: Default behavior is silence; alerts are the exception, not the constant state — this is a hard design constraint, not a stretch goal.

# 8. System Architecture (High Level)

Camera Feed → Frame Pre-processor → [ YOLOv8n Detection | OCR Engine ] → Corridor + Tier Filter / Text-Density Estimator → Mode Controller (Auto-Switch Logic) → Output Dispatcher → [ Haptic Engine | TTS Engine ] → User

The Mode Controller is the integration seam between the CV/ML pipeline (Member 1), the OCR/audio pipeline (Member 2), and the UI/haptics layer (Member 3). Member 4 owns the end-to-end wiring, testing, and fallback behavior across this pipeline. Full interface contracts are defined in the Integration Guide.

# 9. Tech Stack

| Layer | Choice |
| --- | --- |
| Platform | Native Android — Kotlin |
| Object Detection | YOLOv8n → exported to TensorFlow Lite for on-device inference |
| OCR | Google ML Kit Text Recognition (on-device, offline-capable) |
| Text-to-Speech | Android native TextToSpeech API |
| Haptics | Android Vibrator / VibrationEffect API |
| Route Mode (stretch) | Google Maps Directions API |
| Camera | CameraX API |

# 10. 24-Hour Build Timeline

All members work in parallel from Hour 0. Checkpoints are mandatory sync points — do not skip them even if a module feels “almost done.” Full per-member breakdown is in each individual role document; this is the cross-team master timeline.

| Hour Block | Milestone | Checkpoint Owner |
| --- | --- | --- |
| H0 – H1 | Kickoff: repo setup, branch structure, environment setup on all 4 machines, model/library downloads | All — Member 4 facilitates |
| H1 – H4 | Core module scaffolding: YOLOv8n running standalone (M1), ML Kit OCR running standalone (M2), basic camera preview UI running (M3), repo/CI skeleton + mock interfaces (M4) | Individual |
| H4 – H5 | CHECKPOINT 1: each module demos in isolation (detection boxes on screen, OCR text in logcat, camera preview functional) | Member 4 |
| H5 – H9 | Walk Mode logic: corridor filter + tiering + debounce (M1), TTS + haptic trigger functions exposed (M2 + M3), first integration pass of Walk Mode pipeline (M4) | Individual + M4 |
| H9 – H10 | CHECKPOINT 2: Walk Mode end-to-end demo — real obstacle, real haptic/audio output | Member 4 |
| H10 – H14 | Read Mode + Auto Mode: text-density switch logic (M1/M2 shared), UI mode indicator + settings (M3), integration of Read + Auto (M4) | Individual + M4 |
| H14 – H15 | CHECKPOINT 3: Auto Mode end-to-end demo — live switch between Walk and Read | Member 4 |
| H15 – H18 | Polish + (if time) Route Mode stretch build; accessibility UI pass (TalkBack, contrast, touch targets) | Individual |
| H18 – H20 | CHECKPOINT 4: full pipeline stress test on demo device, fix crashes/latency, freeze feature scope | Member 4 |
| H20 – H22 | Demo rehearsal (full run-through, timed), prop/staging prep, fallback recording captured as backup | All — Member 4 leads |
| H22 – H23 | Pitch narrative finalization, slide/one-pager prep, final bug triage (P0 bugs only) | All |
| H23 – H24 | Buffer / rest / final device charge and sanity check | All |

# 11. Team Structure & Ownership

| Member | Layer | Primary Owns |
| --- | --- | --- |
| Member 1 | CV / ML | YOLOv8n detection, corridor filtering, tiering logic, TFLite optimization |
| Member 2 | Backend / API | OCR pipeline, TTS, language handling, Directions API (stretch) |
| Member 3 | Frontend / UI | Android UI, camera preview, mode UI, accessibility, haptics wiring |
| Member 4 | Integration / Demo | End-to-end wiring, testing, fallback handling, demo prep |

# 12. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| On-device inference too slow on demo phone | Use YOLOv8n (smallest variant), test on target device early (Hour 1), have a lower-resolution fallback pipeline |
| OCR fails under stage lighting/glare | Pre-test with printed props under venue-like lighting during rehearsal; keep font-size/contrast of props high |
| Auto-switch logic flickers between modes | Add hysteresis (require N consecutive frames before switching) rather than switching on a single frame |
| Integration breaks late (Hour 18+) | Mandatory checkpoints from Hour 4 onward catch interface mismatches early; freeze feature scope at Checkpoint 4 |
| Live demo fails on stage | Record a backup demo video by Hour 22 as an insurance clip |

# 13. Demo Script

- 15 seconds: state the problem — population stat + smart cane cost comparison.

- Walk Mode: walk toward a staged obstacle — haptic escalates, single spoken Tier-1 alert triggers.

- Read Mode: point phone at a signboard prop — instant Hindi/English audio readout.

- Auto Mode: walk toward a signboard mid-demo — live, untouched auto-switch from Walk to Read.

- (If built) Route Mode: quick turn-cue demo.

- Close on the cost-comparison line: “Smart canes cost ₹8,000–25,000. This runs on the phone they already own.”

# 14. Judging Criteria Alignment

- Real-world impact: addresses a large, underserved Indian population with a near-zero marginal cost solution.

- Technical depth: on-device CV + OCR + intelligent multi-modal switching, not a single-model demo.

- Design maturity: explicit, defensible reasoning for what was cut (sign language, rear-guard, full narration) shows product judgment, not just feature-stacking.

- Demo quality: live, hardware-free, three-mode demo with a clear before/after cost narrative.

# 15. Success Metrics (for the hackathon build)

- Walk Mode reliably detects and haptically flags a staged Tier-1 obstacle in live conditions.

- Read Mode reads a printed signboard prop aloud correctly in under 3 seconds.

- Auto Mode switches modes live, on camera, without manual input, at least 3 times in a row without failure.

- Full pipeline runs on a single mid-range Android phone with no cloud dependency for Walk/Read.