Member 1 — CV / ML Lead

Role & Responsibility Document — Drishti Hackathon Build

Layer:  Computer Vision / Machine Learning

Reports interfaces to:  Member 4 (Integration)

Skill Assumption:  ML-strong

# 1. Mission

Own the perception core of Drishti: real-time obstacle detection, spatial filtering, and threat-tiering logic. Every other module reacts to what this pipeline decides is relevant — precision and restraint here matter more than raw detection accuracy.

# 2. Core Responsibilities

- Object Detection: Deploy YOLOv8n, export/convert to TensorFlow Lite for on-device Android inference.

- Path Corridor Filtering: Define and implement the center-bottom trapezoid zone; discard detections outside it before they ever reach downstream logic.

- Tiered Relevance Scoring: Classify in-corridor detections into Tier 1 / Tier 2 / Tier 3 per the FRD (section 6.1), using class, distance proxy, and trajectory.

- Distance & Trajectory Estimation: Use bounding-box size/position as a distance proxy; compare frame-over-frame box growth to flag approaching vs static objects.

- Debounce Logic: Ensure a flagged object doesn't re-trigger every frame — only state changes (e.g. tier escalation) re-fire.

- Text-Density Signal (shared with Member 2): Provide a frame-level signal usable by the Auto Mode switch — either via detection box density or by consuming Member 2's OCR region count.

# 3. Explicitly NOT Your Job (avoid scope creep)

- Do not build the haptic/audio output layer — that's Member 3 (haptics) and Member 2 (TTS). You expose a decision, not a vibration.

- Do not build UI. Expose a clean function/callback interface only.

- Do not attempt sign language or rear detection — both are cut from scope.

# 4. Hour-by-Hour Plan

| Hours | Task |
| --- | --- |
| H0–H1 | Environment setup: Android Studio + TFLite dependencies, pull/verify YOLOv8n pretrained weights, confirm camera frame access via CameraX test harness (coordinate with Member 3). |
| H1–H4 | Convert YOLOv8n to TFLite, run standalone inference on sample images/video, verify bounding boxes render correctly and inference speed is usable (target ≥ 8 FPS). |
| H4–H5 | CHECKPOINT 1: demo raw detection running on-device with boxes drawn on preview, even if unfiltered. |
| H5–H7 | Implement path-corridor geometry and filtering — discard out-of-corridor detections. |
| H7–H9 | Implement tiering logic (Tier 1/2/3 classification) and distance-proxy + trajectory tracking across frames. |
| H9–H10 | CHECKPOINT 2: demo filtered, tiered output feeding into a stub console/log — confirm only relevant objects surface. |
| H10–H12 | Implement debounce logic; expose the finalized decision interface (object class, tier, distance bucket) to Member 4 for integration. |
| H12–H14 | Build/verify text-density signal for Auto Mode; integrate with Member 2's OCR output if that path is faster than a separate CV signal. |
| H14–H15 | CHECKPOINT 3: support Member 4 in wiring detection output into the Mode Controller for the Walk↔Read live-switch demo. |
| H15–H18 | Performance tuning: reduce inference latency, test under different lighting, tune corridor/tier thresholds against real walk-test footage. |
| H18–H20 | CHECKPOINT 4: support full pipeline stress test; fix any detection-side crashes or false positives found. |
| H20–H24 | Support demo rehearsal — be present to retune thresholds live if obstacle props behave differently under venue lighting. |

# 5. Interfaces You Expose

Define this early and share with Member 4 by end of Checkpoint 1 — exact naming can flex, but the shape should not change after Checkpoint 2:

- onDetectionResult(objectClass, tier, distanceBucket, isApproaching) — called per relevant frame, only for corridor-filtered, tiered objects.

- textDensityScore(frame) — a normalized value Member 4's Mode Controller uses to decide Walk vs Read.

# 6. Tools & Libraries

- YOLOv8n (Ultralytics) → TensorFlow Lite export

- Android CameraX (frame access, coordinate with Member 3)

- TFLite Android Support Library

# 7. Definition of Done

- Detection runs on-device at usable frame rate on the actual demo phone (not just emulator/laptop).

- Only corridor-filtered, tiered detections are surfaced — verified against a real walk-test, not just static images.

- Debounce confirmed: a static obstacle does not spam repeat alerts.

- Interface contract with Member 4 is stable since Checkpoint 2.

# 8. Dependencies on Others

- Member 3: camera preview/frame stream must be accessible by Hour 1.

- Member 4: needs your output interface finalized by Checkpoint 2 (Hour 9–10) to begin Walk Mode integration.

- Member 2: text-density signal may be sourced from their OCR pipeline instead of duplicating detection work — sync by Hour 10.