Member 2 — Backend / API & OCR

Role & Responsibility Document — Drishti Hackathon Build

Layer:  OCR, Text-to-Speech, External APIs

Reports interfaces to:  Member 4 (Integration)

Skill Assumption:  ML-strong (secondary)

# 1. Mission

Own everything that turns text and language into information the user can act on: OCR extraction, text-to-speech output, bilingual support, and (if time allows) the Directions API integration for Route Mode. Your pipeline is what makes Read Mode and Auto Mode work.

# 2. Core Responsibilities

- OCR Pipeline: Integrate Google ML Kit Text Recognition to extract text from live camera frames, on-device and offline-capable.

- Confidence Filtering: Suppress low-confidence/partial OCR fragments so Read Mode doesn't read garbage aloud.

- Text-to-Speech: Wire Android's native TextToSpeech API for both obstacle alerts (Tier-1, from Member 1) and OCR readout, in Hindi and English.

- Language Handling: Support switching/detecting Hindi vs English text and speaking in the matching language.

- Text-Density Signal: Provide OCR region count/coverage per frame — this feeds Member 1/Member 4's Auto Mode switch logic.

- Route Mode (Stretch, only if core is done early): Integrate Google Maps Directions API for a walking route and simple turn cues.

# 3. Explicitly NOT Your Job (avoid scope creep)

- Do not build obstacle detection — that's Member 1.

- Do not build the haptic vibration logic — that's Member 3, though you provide the audio half of feedback.

- Do not attempt full navigation UI or multi-stop routing — Route Mode is a thin, single-destination stretch feature only.

# 4. Hour-by-Hour Plan

| Hours | Task |
| --- | --- |
| H0–H1 | Environment setup: ML Kit dependencies, TextToSpeech API test harness, confirm Hindi TTS voice pack availability on demo device. |
| H1–H4 | Get ML Kit Text Recognition running standalone on sample images — verify bounding text regions and raw text output in logcat. |
| H4–H5 | CHECKPOINT 1: demo raw OCR output on a printed prop, even if unfiltered/unspoken yet. |
| H5–H7 | Implement confidence-based filtering; clean output to feed TTS. |
| H7–H9 | Wire TextToSpeech: OCR text → spoken output. Test Hindi + English readout quality and latency. |
| H9–H10 | CHECKPOINT 2: expose a finalized speak(text, language) function and OCR output interface to Member 4; support Walk Mode's Tier-1 audio alert wiring alongside Member 1/3. |
| H10–H12 | Build the text-density scoring function (OCR region count/coverage per frame) for Auto Mode; sync interface shape with Member 1. |
| H12–H14 | Support Member 4 integrating Read Mode + Auto Mode end-to-end; tune OCR confidence threshold against real prop tests. |
| H14–H15 | CHECKPOINT 3: support live Walk↔Read auto-switch demo. |
| H15–H18 | If core is solid: build Route Mode stretch — Directions API call, extract next-turn instruction, feed to TTS. If core is not solid: spend this block hardening OCR/TTS reliability instead. |
| H18–H20 | CHECKPOINT 4: support full pipeline stress test; fix any OCR/TTS-side crashes, silence bugs, or mispronunciations. |
| H20–H24 | Support demo rehearsal — be ready to swap/adjust signboard props if OCR struggles under venue lighting. |

# 5. Interfaces You Expose

- speak(text, language) — called by Member 4's Mode Controller and by Member 1's Tier-1 alert trigger.

- onOcrResult(text, confidence, regionCount) — raw and filtered OCR output per frame.

- textDensityScore(frame) — shared/aligned with Member 1's equivalent signal, whichever proves faster/cleaner wins.

- (Stretch) getNextTurnCue(destination) — Directions API wrapper returning a short spoken instruction.

# 6. Tools & Libraries

- Google ML Kit Text Recognition (on-device)

- Android TextToSpeech API

- Google Maps Directions API (stretch only)

# 7. Definition of Done

- OCR reliably reads a printed signboard prop in under 3 seconds under demo lighting.

- TTS speaks correctly in both Hindi and English without cutting off.

- Confidence filtering confirmed — app does not read out garbled/partial text.

- Interface contract with Member 4 stable since Checkpoint 2.

# 8. Dependencies on Others

- Member 3: camera frame access and UI hook for triggering Read Mode manually (fallback if Auto Mode isn't ready).

- Member 1: alignment on the shared text-density signal shape by Hour 10.

- Member 4: needs your speak() and OCR interfaces finalized by Checkpoint 2 to integrate Read Mode.