Member 3 — Frontend / UI

Role & Responsibility Document — Drishti Hackathon Build

Layer:  Android UI, Camera Preview, Haptics, Accessibility

Reports interfaces to:  Member 4 (Integration)

Skill Assumption:  App/Frontend-strong

# 1. Mission

Own the physical interaction layer: the camera pipeline that feeds both ML modules, the haptic feedback that makes Walk Mode usable without looking at the screen, and an accessibility-first UI that a low-vision or blind user can actually operate. This app is designed to be used mostly without looking at it — build accordingly.

# 2. Core Responsibilities

- Camera Pipeline: Set up CameraX to capture live frames and make them available to both Member 1 (detection) and Member 2 (OCR) without duplicated capture overhead.

- Mode Switching UI: Build a simple visual/audio indicator of current mode (Walk / Read / Auto), with a manual override toggle as a fallback if Auto Mode misfires.

- Haptic Engine: Implement the vibration intensity/pattern logic that Member 1's tier/distance output drives — near = faster/stronger pulses, far = light or none.

- Accessibility-First UI: Large touch targets, high contrast, full Android TalkBack compatibility, minimal on-screen text dependency.

- Settings Screen: Language toggle (Hindi/English), corridor sensitivity if time allows, and a simple onboarding screen for the demo.

# 3. Explicitly NOT Your Job (avoid scope creep)

- Do not implement detection or OCR logic yourself — you consume their outputs via the interfaces they expose.

- Do not decide tiering/relevance thresholds — you render what Member 1 decides is relevant.

- Avoid building decorative UI polish before the core haptic/camera pipeline is solid — function over aesthetics for this build.

# 4. Hour-by-Hour Plan

| Hours | Task |
| --- | --- |
| H0–H1 | Environment setup: new Android Studio project, CameraX dependencies, basic permissions (camera, vibration) wired. |
| H1–H4 | Build camera preview screen; confirm frame stream is accessible and shareable to Member 1 and Member 2's test harnesses. |
| H4–H5 | CHECKPOINT 1: demo a working camera preview screen on the actual demo device. |
| H5–H7 | Implement the Haptic Engine: vibration intensity mapping, ready to be driven by Member 1's tier/distance output. |
| H7–H9 | Build the mode indicator UI (Walk/Read/Auto) and manual override toggle; wire placeholder/stub triggers for now. |
| H9–H10 | CHECKPOINT 2: support Member 4 wiring real detection output → your haptic engine for the first end-to-end Walk Mode demo. |
| H10–H12 | Wire Read Mode manual trigger (fallback) and Auto Mode visual indicator; connect Member 2's speak() output to a simple “now reading” UI state. |
| H12–H14 | Accessibility pass: TalkBack labels on all interactive elements, contrast check, touch target sizing. |
| H14–H15 | CHECKPOINT 3: support live Walk↔Read auto-switch demo — confirm UI state updates correctly on both directions of the switch. |
| H15–H18 | Build Settings screen (language toggle); polish onboarding screen for the demo narrative; support Route Mode UI if Member 2 has it ready. |
| H18–H20 | CHECKPOINT 4: support full pipeline stress test on the demo device; fix UI-thread jank, crashes, or dropped-frame issues. |
| H20–H24 | Support demo rehearsal; be ready to adjust haptic intensity/timing live based on how it feels in a real walk-through. |

# 5. Interfaces You Expose

- triggerHaptic(intensity, pattern) — called by Member 4's Mode Controller, driven by Member 1's tier/distance output.

- setModeIndicator(mode) — updates the visible/audible mode state (Walk / Read / Auto).

- getCameraFrameStream() — shared frame source consumed by both Member 1 and Member 2.

- onManualOverride(mode) — fallback path if Auto Mode misbehaves during the live demo.

# 6. Tools & Libraries

- Android CameraX

- Android Vibrator / VibrationEffect API

- Android Accessibility (TalkBack) APIs

# 7. Definition of Done

- Camera stream reliably feeds both ML modules without frame-rate collapse.

- Haptic feedback is felt as distinctly stronger/faster as an obstacle gets closer, confirmed on the real demo device (not emulator — emulators can't vibrate).

- Manual override works as a reliable fallback if Auto Mode fails live on stage.

- All interactive elements are TalkBack-labeled.

# 8. Dependencies on Others

- Member 1: needs their tier/distance output interface by Checkpoint 2 to drive the Haptic Engine.

- Member 2: needs their speak() interface to reflect “now reading” UI state.

- Member 4: coordinates final wiring order and resolves any interface mismatches.