Member 4 — Integration & Demo Prep

Role & Responsibility Document — Drishti Hackathon Build

Layer:  System Integration, Testing, Demo Readiness

Reports interfaces to:  Whole team — you are the glue

Skill Assumption:  App/Frontend-strong

# 1. Mission

Own the seams between everyone else's work. Individually excellent modules are worthless if they don't combine into one coherent app by Hour 24. You also own de-risking the live demo itself — that's as much your deliverable as any code.

# 2. Core Responsibilities

- Mode Controller: Build and own the central component that consumes Member 1's detection/tier output and Member 2's text-density/OCR output, decides Walk vs Read vs Auto state, and dispatches to Member 3's haptic/UI layer.

- Interface Contracts: Define and circulate the exact function signatures each member exposes/consumes by end of Checkpoint 1; enforce that these don't silently drift.

- Repo & Git Workflow: Set up the repository structure and branching strategy (see Integration Guide) so 4 people can merge without collision.

- End-to-End Testing: Run the full pipeline on the actual demo device repeatedly, not just each module in isolation.

- Fallback Handling: Build graceful degradation — e.g. if OCR confidence is low, stay silent rather than mis-read; if detection drops frames, don't crash the haptic loop.

- Demo Ownership: Write the demo script, run rehearsals, time it, prep props (obstacle, signboard), and capture a backup video recording by Hour 22 in case live demo fails.

# 3. Explicitly NOT Your Job (avoid scope creep)

- Do not build new detection/OCR logic — you consume and wire, you don't reinvent Member 1/2's work.

- Do not silently patch around a broken interface — flag it and get the owning member to fix their side; patches at the seam hide bugs that resurface on stage.

# 4. Hour-by-Hour Plan

| Hours | Task |
| --- | --- |
| H0–H1 | Set up shared GitHub repo, branch structure, and a shared interfaces.md doc (see Integration Guide). Confirm all 4 devices/emulators can build a hello-world CameraX app. |
| H1–H4 | Build the skeleton Mode Controller with stub/mock inputs (fake detection events, fake OCR text) so integration logic can be tested before real modules are ready. |
| H4–H5 | CHECKPOINT 1 (you run this): confirm each member's module demos standalone; lock the interface contracts based on what actually got built vs. planned. |
| H5–H9 | Begin real integration: swap mock detection input for Member 1's real output driving Member 3's haptic engine. This is Walk Mode end-to-end. |
| H9–H10 | CHECKPOINT 2 (you run this): demo real Walk Mode — real obstacle, real haptic, real Tier-1 audio alert. Fix any interface mismatches found live. |
| H10–H14 | Integrate Read Mode (Member 2's OCR+TTS) and Auto Mode (text-density switch logic) into the Mode Controller. |
| H14–H15 | CHECKPOINT 3 (you run this): demo the live Walk↔Read auto-switch, unscripted, multiple times in a row. |
| H15–H18 | Add fallback/error handling across the whole pipeline: low-confidence OCR, dropped detection frames, manual override path. Support Route Mode integration if Member 2 built it. |
| H18–H20 | CHECKPOINT 4 (you run this): full pipeline stress test — run the entire demo sequence back-to-back 5+ times on the real device, log every failure. |
| H20–H22 | Lead demo rehearsal: timed full run-through with props, refine the script, assign who holds the phone/props on stage. Record a backup video. |
| H22–H23 | Finalize pitch narrative and any slide/one-pager; final P0-only bug triage — no new features. |
| H23–H24 | Final device check: battery charged, app freshly installed (not just hot-reloaded), backup video accessible offline. |

# 5. Checkpoints You Own

You run all 4 checkpoints (Hour 4–5, 9–10, 14–15, 18–20). At each one: pull every member's current branch, build once from a clean checkout, and confirm it runs on the actual demo phone — not just each developer's own machine.

# 6. Tools & Libraries

- Git / GitHub (branching, PRs)

- Android Studio (integration builds)

- Screen recording tool for the backup demo video

# 7. Definition of Done

- Full pipeline (Walk + Read + Auto) runs end-to-end on the demo device from a clean install.

- Interface contracts held stable since Checkpoint 2 — no last-minute signature changes.

- Demo has been rehearsed at least 3 full times, timed, with a backup video recorded.

- Manual override fallback confirmed working in case Auto Mode misbehaves live.

# 8. Dependencies on Others

- You depend on all three other members hitting their Checkpoint 2 deliverables on time — flag slippage immediately rather than waiting.

- Full details of each member's exposed interfaces are consolidated in the Integration Guide — keep it updated as the source of truth.