Integration Guide

Shared Reference — How All 4 Modules Combine Into One App

Owner:  Member 4 (kept updated as source of truth)

Audience:  All 4 team members

Applies to:  Drishti — 24-Hour Hackathon Build

# 1. Purpose of This Document

Individual role documents tell each member what to build. This document tells everyone how those four pieces fit together — the shared repo structure, the exact interfaces each module exposes and consumes, the merge/checkpoint schedule, and the testing and fallback plan. If a module's real interface ends up differing from what's written here, update this document immediately — it is the single source of truth, not each person's personal notes.

# 2. System Data Flow

Camera Feed (Member 3) → split to → [ YOLOv8n Detection (Member 1) | ML Kit OCR (Member 2) ] → Corridor Filter + Tiering (Member 1) / Confidence Filter (Member 2) → Mode Controller (Member 4) → dispatches to → [ Haptic Engine (Member 3) | TTS Engine (Member 2) | Mode Indicator UI (Member 3) ]

The Mode Controller, owned by Member 4, is the single place where Walk vs. Read vs. Auto decisions are made. No other module should make that decision independently — this avoids two modules disagreeing about current state.

# 3. Repository Structure

Suggested single-repo, single-Android-project structure (avoids the overhead of stitching 4 separate apps together at Hour 20):

| Path | Owner | Contents |
| --- | --- | --- |
| /app/src/main/java/.../detection/ | Member 1 | YOLOv8n TFLite wrapper, corridor filter, tiering logic |
| /app/src/main/java/.../ocr/ | Member 2 | ML Kit OCR wrapper, confidence filtering, text-density scoring |
| /app/src/main/java/.../speech/ | Member 2 | TextToSpeech wrapper, language handling |
| /app/src/main/java/.../ui/ | Member 3 | Camera preview, mode indicator, settings, accessibility layer |
| /app/src/main/java/.../haptics/ | Member 3 | Vibration engine |
| /app/src/main/java/.../controller/ | Member 4 | Mode Controller — the integration seam |
| /app/src/main/assets/models/ | Member 1 | TFLite model file(s) |
| /docs/interfaces.md | Member 4 (all edit) | Living record of every exposed function signature — keep in sync with this document |

# 4. Git Branching Strategy

- main — always buildable. Only Member 4 merges into main, only after a Checkpoint passes on the real demo device.

- Each member works on their own feature branch: feature/detection, feature/ocr-speech, feature/ui-haptics, feature/controller.

- Commit and push at minimum once per hour — small, frequent commits are easier to merge and debug than one giant end-of-day commit.

- Before each Checkpoint, every member rebases/merges latest main into their branch first, resolves conflicts locally, then Member 4 merges all four branches into main.

- No one merges directly into main except Member 4, and only at Checkpoints — this keeps main always demo-safe.

# 5. Interface Contracts (Consolidated)

This table is the authoritative list. Each function is owned by one member and consumed by others as noted. Lock these by end of Checkpoint 1 (Hour 5) — changing a signature after that requires a heads-up to every consumer, not a silent edit.

| Function | Owner | Consumed By | Purpose |
| --- | --- | --- | --- |
| onDetectionResult(objectClass, tier, distanceBucket, isApproaching) | Member 1 | Member 4 | Fires per relevant, corridor-filtered, tiered detection |
| textDensityScore(frame) | Member 1 / Member 2 (shared, pick one source) | Member 4 | Drives Auto Mode's Walk↔Read decision |
| onOcrResult(text, confidence, regionCount) | Member 2 | Member 4 | Raw + filtered OCR output per frame |
| speak(text, language) | Member 2 | Member 1 (Tier-1 alerts), Member 4 (Read Mode) | TTS output, Hindi/English |
| getCameraFrameStream() | Member 3 | Member 1, Member 2 | Shared camera frame source, avoids duplicate capture |
| triggerHaptic(intensity, pattern) | Member 3 | Member 4 | Drives vibration based on Mode Controller decision |
| setModeIndicator(mode) | Member 3 | Member 4 | Updates visible/audible current-mode UI state |
| onManualOverride(mode) | Member 3 | Member 4 | Fallback path if Auto Mode misbehaves |
| getNextTurnCue(destination) [stretch] | Member 2 | Member 4 | Route Mode turn instruction, only if built |

# 6. Checkpoint Schedule (Cross-Reference to FRD Section 10)

| Checkpoint | Hour | Pass Criteria |
| --- | --- | --- |
| Checkpoint 1 | H4–H5 | Each module runs standalone on the real demo device: detection boxes visible, OCR text in logs, camera preview functional. |
| Checkpoint 2 | H9–H10 | Walk Mode works end-to-end: real obstacle → real haptic feedback → real Tier-1 audio alert. |
| Checkpoint 3 | H14–H15 | Auto Mode works end-to-end: live, unscripted switching between Walk and Read, repeatable 3+ times. |
| Checkpoint 4 | H18–H20 | Full pipeline stress test passes 5+ consecutive runs on the real device from a clean install, feature scope frozen after this point. |

# 7. Fallback & Degradation Rules

- Low-confidence OCR: stay silent rather than speak garbled text — silence is always the safe default in this app.

- Detection frame drop / lag spike: Mode Controller should hold last known state briefly rather than flicker or crash the haptic loop.

- Auto Mode misfires on stage: Member 3's manual override toggle is the demo-safe fallback — rehearse using it so it's not a last-resort panic move.

- Live demo fails entirely: Member 4's backup video (captured by Hour 22) is the final fallback — keep it downloaded locally on the presenting device, not just in the cloud.

# 8. Testing Plan

- Unit level: each member tests their own module standalone before every checkpoint.

- Integration level: Member 4 tests the merged main branch on the real demo device at every checkpoint — not the emulator, since haptics and camera timing behave differently on real hardware.

- Scenario level: from Checkpoint 2 onward, always test the actual demo script end-to-end, using the actual props (obstacle, signboard) planned for stage.

- Regression check: after any merge into main post-Checkpoint 2, re-run the full demo script once before continuing new work — catches silent breakage early.

# 9. Communication Norms for the 24 Hours

- Post a 1-line status update in your team chat at the top of every hour block — what's done, what's blocked.

- If you're blocked on someone else's interface for more than 30 minutes, say so immediately rather than working around it silently.

- Any interface signature change after Checkpoint 1 must be flagged to all consumers before merging, not discovered by them at the next checkpoint.